## Slide 1: AI Adoption Roadmap for Project & Program Management
Strategic steps for integrating AI in management processes
Notes: AI-generated content may be incorrect. ---

## Slide 2: Executive Overview
Notes: AI Adoption in Project Management

## Slide 3: AI Adoption in Project Management
Leadership-Driven Adoption
  The roadmap enables leadership to sponsor AI adoption ensuring compliance and scalability in a regulated environment.
AI as Force Multiplier
  AI tools shift teams from manual tasks to strategic decision-making and stakeholder engagement.
Proven AI Use Cases
  Integration of practical AI tools like Microsoft 365 Copilot, Helios, and OpenSpec enhances workflows and quality.
Tangible Business Outcomes
  AI adoption leads to time savings, cost reduction, faster releases, and better cross-team alignment.
Notes: This presentation outlines a leadership-ready roadmap for adopting Artificial Intelligence across project and program management in a regulated banking environment. The primary objective is to drive measurable efficiency, reduce delivery friction, and improve quality by embedding approved AI tools into everyday workflows. Rather than positioning AI as an experimental or optional capability, this roadmap frames AI as a force multiplier that enables teams to shift from manual, repetitive execution to higher-value review, decision-making, and stakeholder engagement. The approach is grounded in practical, already-proven use cases using Microsoft 365 Copilot, internal AI tools such as Helios, and structured specification tools like OpenSpec. Leadership sponsorship, defined guardrails, and standardized usage patterns ensure AI adoption is secure, compliant, and scalable. The roadmap emphasizes tangible outcomes—time savings, cost reduction, faster releases, and improved cross-team alignment—making AI adoption a business transformation initiative rather than a technology experiment.

## Slide 4: Business Context & Constraints
Notes: Operating Environment

## Slide 5: Operating Environment
Diverse Team Roles
  The AI adoption involves developers, QA, analysts, architects, project managers, and leadership across multiple regions.
Technology Ecosystem
  Tools include Jira, Azure DevOps, Confluence, SharePoint, GitHub with AI assistance, and Microsoft 365 for collaboration.
Governance and Compliance
  Strict AI usage policies restrict data sharing and require approved tools, ensuring compliance and auditability.
Leadership Support
  Leadership backing creates favorable conditions for AI adoption and long-term value realization in banking.
Notes: The AI adoption strategy is designed for a banking environment with strong governance requirements and a multi-geo delivery model. Teams operate across multiple regions and roles, including developers, QA, business system analysts, architects, project managers, and senior leadership stakeholders. The technology ecosystem includes Jira and Azure DevOps for work management, Confluence and SharePoint for documentation, GitHub with GitHub Copilot for development, and Microsoft 365 tools for collaboration and reporting. AI usage is governed by clear constraints: only approved tools may be used, restricted or sensitive data such as PII and financial data cannot be shared with AI systems, public AI tools are prohibited, and production data cannot be copied into AI prompts. These constraints are not blockers but enablers, ensuring AI adoption is compliant, auditable, and trusted by leadership. Importantly, leadership is supportive of AI adoption, creating the conditions necessary for structured rollout and long-term value realization.

## Slide 6: Strategic Objectives
Notes: Why AI and Why Now

## Slide 7: Why AI and Why Now
Transformation of Work Execution
  AI shifts work from manual content creation to reviewing and refining AI-generated outputs, improving speed and consistency.
Enhanced Project Management
  AI enables faster artifact creation, clearer requirements, accurate planning, and higher-quality reporting.
Leadership and Strategic Benefits
  AI supports predictable delivery, transparency, measurable ROI, and accelerates decision-making at portfolio level.
Scalable Delivery and Cost Efficiency
  AI helps teams meet growing delivery demands without proportional cost or headcount increases.
Notes: The strategic objective of this initiative is to fundamentally change how work is executed across the delivery lifecycle. The target state is a shift from teams spending the majority of their time creating content manually to spending their time reviewing, refining, and making decisions on AI-generated outputs. This improves speed without sacrificing quality and creates consistency across deliverables. AI enables faster creation of project artefacts, clearer and more complete requirements, more accurate planning and forecasting, and higher-quality reporting. It also reduces dependency on individual knowledge holders by standardizing outputs and institutionalizing best practices. From a leadership perspective, the strategy focuses on predictable delivery, improved transparency, and measurable return on investment. AI becomes a strategic enabler that supports portfolio-level decision-making, accelerates time to market, and allows teams to absorb increasing delivery demands without linear increases in cost or headcount.

## Slide 8: Phase 1 – Foundation (0–30 Days)
Notes: Quick Wins and Confidence Building

## Slide 9: Quick Wins and Confidence Building
Building Confidence with AI
  Deliver quick, visible wins in low-risk areas to build trust and confidence in AI across teams.
Role-Specific AI Applications
  Project managers, developers, QA, analysts, and architects use AI tools tailored to their tasks for efficiency.
Formalizing AI Usage
  Standardize AI workflows through formal patterns and governance to ensure repeatability and alignment.
AI Playbook Deliverable
  Develop an AI Playbook documenting usage areas, methods, and guardrails to guide adoption and trust.
Notes: Phase 1 focuses on establishing a strong foundation by delivering quick, visible wins that build confidence in AI across roles. During this phase, AI is applied to high-impact, low-risk activities such as project artefact creation, status reporting, requirement summarization, RAID management, and impact analysis. Project managers formalize their existing AI usage patterns, ensuring repeatability and alignment with governance. Developers begin consistent use of GitHub Copilot for code suggestions and unit test generation, while QA teams use AI to draft test cases and summarize defects. Business analysts leverage OpenSpec and Copilot to structure requirements and acceptance criteria, and architects use AI to summarize design discussions and generate documentation. The key deliverable of this phase is an initial AI Playbook that clearly documents where AI is used, how it is used, and the guardrails that apply. The emphasis is on adoption, not perfection, ensuring teams gain hands-on experience and trust in AI-assisted workflows.

## Slide 10: Phase 2 – Standardization (30–60 Days)
Notes: From Individual Usage to Team Consistency

## Slide 11: From Individual Usage to Team Consistency
Standardized Role-Based AI Adoption
  Shift from individual AI use to a consistent, role-based approach integrated in team workflows and processes.
Reusable Prompt Libraries
  Creation of shared prompt libraries stored in platforms like Confluence or SharePoint for consistent task execution.
AI Embedded in Delivery Processes
  AI integrated directly into Jira ticketing, sprint planning, and reporting to streamline the delivery workflow.
Role-Focused Training and Adoption
  Lightweight training sessions ensure teams adopt AI best practices without disruption or overwhelm.
Notes: Phase 2 shifts the organization from individual, ad-hoc AI usage to standardized, role-based adoption. The focus is on consistency, quality, and integration into existing delivery processes. Reusable prompt libraries are created and stored in Confluence or SharePoint, enabling teams to generate consistent outputs for common tasks such as requirement drafting, test case creation, impact analysis, and reporting. Clear expectations are defined for each role, outlining where AI should be used as part of the standard workflow. AI is embedded directly into Jira ticket creation, sprint planning, refinement sessions, and reporting cycles, making it a natural part of how work is done. Lightweight, role-focused training sessions reinforce best practices without overwhelming teams. By the end of this phase, AI usage is no longer optional or experimental—it is an accepted and expected part of delivery execution.

## Slide 12: Phase 3 – Scale & Optimization (60–90 Days)
Notes: Measuring Value and Expanding Impact

## Slide 13: Measuring Value and Expanding Impact
Tracking Measurable Business Value
  Teams systematically track time saved, effort reduction, and quality improvements enabled by AI for leadership reporting.
Workflow Automation Enhancements
  Automation improves workflows by converting meeting transcripts and auto-generating project status reports from data sources.
Advanced AI Use Cases
  Introducing AI-driven predictive risk analysis and release readiness assessments to enhance decision-making selectively.
Scaling and Sustaining Adoption
  Successful AI patterns are scaled across teams with a champions model ensuring local ownership and continuous improvement.
Notes: Phase 3 focuses on scaling AI adoption across programs and portfolios while optimizing for measurable business value. At this stage, teams begin systematically tracking time saved, effort reduction, and quality improvements enabled by AI. These metrics feed leadership dashboards and ROI reports that demonstrate tangible impact, such as hundreds of hours saved per project and significant cost avoidance. Workflows are further automated, for example by converting meeting transcripts into structured requirements or auto-generating status reports from Jira data. Advanced use cases, such as predictive risk analysis and release readiness assessments, are introduced selectively. Successful patterns are scaled to other teams and portfolios, supported by a champions model that ensures local ownership and sustained adoption. AI becomes a core capability that continuously improves delivery performance.

## Slide 14: Impact & Value
Notes: Business Outcomes and ROI

## Slide 15: Business Outcomes and ROI
Time and Cost Savings
  AI adoption can save teams over 170 project hours, equating to about $19,000 in cost savings per project.
Improved Delivery and Consistency
  AI accelerates delivery speed, minimizes rework from errors, and enhances report consistency across projects.
Leadership Benefits
  Leaders gain improved transparency, faster insights, and more predictable delivery outcomes using AI solutions.
Scalable and Repeatable Value
  AI's value compounds as adoption grows, making it a long-term capability boosting organizational resilience.
Notes: The expected impact of this AI adoption roadmap is significant and measurable. Based on observed usage, teams can save approximately 170 or more project management hours per project, translating to roughly $19,000 in cost savings at standard PM rates. Beyond direct time and cost savings, AI improves delivery speed, reduces rework caused by unclear requirements or manual errors, and enhances consistency across artefacts and reports. Leadership benefits from improved transparency, faster access to insights, and more predictable delivery outcomes. Importantly, these gains are repeatable and scalable, meaning value compounds as AI adoption expands across programs and portfolios. This positions AI not as a one-time efficiency initiative but as a long-term capability that strengthens organizational resilience and competitiveness.

## Slide 16: Adoption & Governance Model
Notes: Driving Sustainable Adoption

## Slide 17: Driving Sustainable Adoption
Champions-Based Approach
  Designated AI advocates across roles drive local adoption and share best practices effectively.
Lightweight Governance
  Governance focuses on approved tools, data protection, and compliance without heavy approval processes.
Leadership Engagement
  Leadership uses dashboards and success stories to align AI usage with business outcomes.
Cultural Embedding of AI
  AI becomes part of delivery culture, enabling teams to increase efficiency while ensuring quality and compliance.
Notes: Sustainable AI adoption requires more than tools—it requires the right operating model. This roadmap leverages a champions-based approach, with designated AI advocates across development, QA, analysis, and architecture roles to drive local adoption and share best practices. Weekly or bi-weekly reporting of AI wins reinforces value and maintains momentum. Governance remains lightweight but firm, focusing on approved tools, data protection, and compliance rather than heavy approval processes. This balance ensures teams can innovate within clear boundaries. Leadership engagement remains critical, using dashboards and success stories to reinforce alignment between AI usage and business outcomes. Over time, AI becomes embedded in the culture of delivery, enabling teams to do more with less while maintaining quality, security, and regulatory compliance.