# Final KPI Set – Banking & Payments Agile Project

Project Duration: 4 Months | Delivery Model: Agile | Team Size: 9

| KPI Name | What It Measures | Definition | Formula / Measurement | Review Frequency | Target |
| --- | --- | --- | --- | --- | --- |
| Sprint Commitment Reliability | Delivery predictability | Percentage of committed sprint work completed within the sprint | Completed Story Points ÷ Committed Story Points × 100 | Every Sprint | ≥ 90% |
| Feature / Epic Delivery Progress | Program-level progress | Features delivered versus features planned for the 4-month roadmap | Delivered Features ÷ Planned Features | Monthly | ≥ 95% or approved re-baseline |
| Defect Leakage Rate | Production and post-UAT quality risk | Percentage of defects identified after UAT or release | Post-UAT Defects ÷ Total Defects | Sprint / Release | ≤ 5% |
| Cycle Time | Flow efficiency | Average time for a story to move from In Progress to Done | Calendar days (rolling average) | Every Sprint | ≤ 6–7 days |
| Burn Rate Variance | Financial predictability | Difference between actual and planned spend | Actual Burn – Planned Burn | Monthly | Within ±5% |
| Dependency Closure Rate | Risk from cross-team dependencies | Rate at which identified dependencies are resolved on time | Closed Dependencies ÷ Total Dependencies | Every Sprint | ≥ 90% |