# KPI Tracking Register – Banking & Payments Agile Project

Project Duration: 4 Months | Delivery Model: Agile | Team Size: 9

| KPI Category | KPI Name | Definition | Measurement Criteria | Timeframe | Baseline | Target | Tracking Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Delivery & Execution | Sprint Commitment Reliability | Percentage of committed sprint work completed within the sprint | Completed Story Points ÷ Committed Story Points × 100 | Per Sprint | 75–80% | ≥ 90% |  |
| Delivery & Execution | Feature / Epic Delivery Progress | Progress of features delivered against the roadmap | Delivered Features ÷ Planned Features | Monthly | Roadmap Dependent | ≥ 95% or approved re-baseline |  |
| Delivery & Execution | Release Milestone Adherence | Ability to meet planned release dates | On-time Releases ÷ Planned Releases | Per Release | N/A | 100% for regulatory releases |  |
| Quality & Stability | Defect Leakage Rate | Percentage of defects found post-UAT | Post-UAT Defects ÷ Total Defects | Per Sprint / Release | ≤ 10% | ≤ 5% |  |
| Quality & Stability | Rework Rate | Effort spent fixing completed work | Rework Story Points ÷ Total Story Points | Per Sprint | 10–15% | < 8% |  |
| Flow & Agile Health | Cycle Time | Average time for a story to move from In Progress to Done | Calendar days per story | Rolling per Sprint | 8–10 days | ≤ 6–7 days |  |
| Flow & Agile Health | Work In Progress (WIP) | Number of items actively worked on | Count of In-Progress items | Per Sprint | N/A | ≤ 13–14 items |  |
| Financial & Capacity | Burn Rate Variance | Actual spend compared to planned spend | Actual Burn – Planned Burn | Monthly | ±5% | Within ±5% |  |
| Financial & Capacity | Capacity Utilization | Percentage of productive capacity used | Productive Hours ÷ Available Hours | Per Sprint | 70–75% | 80–85% |  |
| Risk & Compliance | Dependency Closure Rate | Rate at which identified dependencies are resolved | Closed Dependencies ÷ Total Dependencies | Per Sprint | N/A | ≥ 90% |  |
| Risk & Compliance | Regulatory Control Readiness | Completion of required regulatory controls | Controls Completed ÷ Controls Required | Monthly / Pre-Release | N/A | 100% |  |