# Program-Level OKRs – Banking & Payments Program

Scope: 4 Similar Agile Projects Rolling into a Single Program | Domain: Banking & Payments

The following Objectives and Key Results (OKRs) are defined at the program level to align four similar payments projects under a common outcome-driven framework. These OKRs focus on delivery predictability, quality, flow efficiency, financial discipline, and governance transparency.

| Objective | Key Results | Review Cadence |
| --- | --- | --- |
| Deliver Payments Capabilities Predictably Across All Projects | • Deliver ≥ 95% of committed features across all four projects within agreed timelines • Achieve ≥ 90% sprint commitment reliability across teams • Meet 100% of regulatory or externally committed milestones | Sprint / Monthly |
| Ensure Production-Grade Quality and Operational Stability | • Maintain defect leakage ≤ 5% across all releases • Keep rework below 8% across projects • Achieve 100% successful deployments for planned releases | Sprint / Release |
| Improve End-to-End Flow and Reduce Cross-Project Dependencies | • Reduce average cycle time to ≤ 6–7 days by mid-program • Close ≥ 90% of identified cross-team dependencies as planned • Maintain WIP within agreed limits across teams | Sprint |
| Maintain Strong Financial Discipline and Transparent Governance | • Keep monthly program burn variance within ±5% • Reduce manual program reporting effort by ≥ 30% using automation and AI • Provide decision-oriented status updates in every governance forum | Monthly / SteerCo |